

**Computer Games Technology**

A JavaScript Runtime for Hardware Accelerated Applications

**Computing Honours Project (COMP10034)**

**Project Management Report**

William Taylor

**B00235610**

12/03/2017

**Supervisor: Paul Keir**

Table of Contents

[1.0 Management Overview 3](#_Toc477122062)

[1.1 Workflow 3](#_Toc477122063)

[1.2 Gantt Charts 3](#_Toc477122064)

[1.3 Version Control 4](#_Toc477122066)

[1.4 Online Repository 4](#_Toc477122067)

[1.5 Statistics 5](#_Toc477122068)

[2.0 Supervisor Meetings 6](#_Toc477122069)

[2.1 Meeting 1 6](#_Toc477122070)

[2.1.1 Meeting Agenda 6](#_Toc477122071)

[2.1.2 Meeting Minutes 6](#_Toc477122072)

[2.2 Meeting 2 6](#_Toc477122073)

[2.2.1 Meeting Agenda 6](#_Toc477122074)

[2.1.2 Meeting Minutes 6](#_Toc477122075)

[2.3 Meeting 3 6](#_Toc477122076)

[2.3.1 Meeting Agenda 6](#_Toc477122077)

[2.3.2 Meeting Minutes 6](#_Toc477122078)

[2.4 Meeting 4 6](#_Toc477122079)

[2.4.1 Meeting Agenda 6](#_Toc477122080)

[2.4.2 Meeting Minutes 7](#_Toc477122081)

[2.5 Meeting 5 7](#_Toc477122082)

[2.5.1 Meeting Agenda 7](#_Toc477122083)

[2.5.2 Meeting Minutes 7](#_Toc477122084)

[2.6 Meeting 6 7](#_Toc477122085)

[2.6.1 Meeting Agenda 7](#_Toc477122086)

[2.6.2 Meeting Minutes 7](#_Toc477122087)

[2.7 Meeting 7 7](#_Toc477122088)

[2.7.1 Meeting Agenda 7](#_Toc477122089)

[2.7.2 Meeting Minutes 7](#_Toc477122090)

[2.8 Meeting 8 7](#_Toc477122091)

[2.8.1 Meeting Agenda 7](#_Toc477122092)

[2.8.2 Meeting Minutes 7](#_Toc477122093)


[3.0 Conclusion 8](#_Toc477122094)

# Management Overview

A lot of work went into managing the work in this module as there was a lot to do.

## 1.1 Workflow

## 1.2 Gantt Charts

To help layout the tasks and work to be done in both trimesters a Gantt chart was created for each trimester. I am very fortunate to have followed these Gantt charts to the letter resulting in a project that was completed earlier than expected. When it came to creating, these Gantt charts a single task was broken down into sub tasks and then assigned to the Gantt Chart. Particularly in Trimester 1 you can see a lot of tasks were finished earlier than expected and that was thanks to a lot of development work being done before the module started.



## 

## 1.3 Version Control

As this was a development based project rather than a normal research based project Git was used for version control was used to ensure there was good management of the source code. This not only allows me to manage code more easily but it allows easier troubleshooting and risk management as errors can be tied to an individual commit allowing bugs to be easily found and removed.


## 1.4 Online Repository

Using Git for version control was only one side of the coin. The entire modules source code as well as documents were hosted on GitHub an online git hosting system. GitHub tool not only allows easy tracking of issues through issue management but it gives a great graphical representation of the repository’s progress and workflow state. Below you can find a link to the repository online which is public to anyone who wishes to browse the source code. The graphs you see later in this report are from GitHub which generates graphs and statistics for the repository without any commands need. Also, if people wanted to add to the this honours project they could. They could fork the repository and make they own additions to the platform.

***Online Repository Link:*** <https://github.com/wt-student-projects/computing-honours-project>

## 1.5 Statistics

These statistics cover my time from when I started the repository and when I handed in my final draft to my supervisor. These statistics are pulled straight from my online repository. As is seen I did spend a lot of work on this project and you can see that there are spikes on the contribution graph the relay with the hand in dates for various submissions. It is also worth noting that the



# 2.0 Supervisor Meetings

Regular meeting was held on a fortnight basis.

## 2.1 Meeting 1

### 2.1.1 Meeting Agenda

### 2.1.2 Meeting Minutes

## 2.2 Meeting 2

### 2.2.1 Meeting Agenda

### 2.1.2 Meeting Minutes

## 2.3 Meeting 3

### 2.3.1 Meeting Agenda

### 2.3.2 Meeting Minutes

## 2.4 Meeting 4

### 2.4.1 Meeting Agenda

### 2.4.2 Meeting Minutes

## 2.5 Meeting 5

### 2.5.1 Meeting Agenda

### 2.5.2 Meeting Minutes

## 2.6 Meeting 6

### 2.6.1 Meeting Agenda

### 2.6.2 Meeting Minutes

## 2.7 Meeting 7

### 2.7.1 Meeting Agenda

### 2.7.2 Meeting Minutes

## 2.8 Meeting 8

### 2.8.1 Meeting Agenda

### 2.8.2 Meeting Minutes

# 3.0 Conclusion